Sports and Social Ground liaison group meeting 	17/03/2017

Notes

Attendees:

| Organisation | Name | Present / apologies |
| --- | --- | --- |
| Miller Homes | Rob Collett – Planning Manager | Apologies |
|  | Simon Kelly – Technical Coordinator |  |
|  | Peter Finch – Contracts Manager |  |
| Alton Town Council | Cllr Peter Hicks – Ward Councillor | Apologies |
|  | Cllr Graham Hill – Councillor |  |
|  | Leah Coney – Town Clerk | Apologies |
| East Hampshire District Council | Cllr Dean Phillips – Portfolio Holder, Alton | Apologies |
|  | Jon Holmes – Planning Officer |  |
|  | Heather Gee – Senior Development Inspector |  |
|  | John Geoghegan – Community Officer |  |
| Alton Eastbrooke and Wooteys Residents Group | John Field - Chairman |  |
| Eggars Residents Group | Michael Fawcett – Resident |  |

- Introductions
Members of the meeting introduced themselves.

- Purpose and format of meetings 
The purpose and format of meetings was reiterated.

- Minutes of previous meeting
The minutes of the previous meeting were agreed as a correct record. From the previous actions, the following was discussed:

- Action: Peter Finch to prepare the development timeline

- The Anstey Rd/Anstey Lane junction works would be subject to a further study by HCC, but this was being followed up by Cllr Joy.

- Action: John Geoghegan to follow up regarding the Anstey Rd/Anstey Lane junction works if no update within two weeks.

- Advertising flagpoles may go up on site, some were allowed without planning permission (2 flagpoles for a development of this size)

- Parking would remain off-site, residents were reminded to report any breaches of this to Miller Homes. The Miller Respect hotline is 0800 083 6867

- Action: Peter Finch to check the approach to fencing on the site, particularly the railway line and eastern boundary.

- Update on development

The demolition of the existing buildings had now completed, and the topsoil had been stripped. 30% of the on-site drainage had been installed. The main access roads would be in place by the end of April to allow for the arrival of the piling rig on 1st May.

- Questions / Concerns from the community

Following questions from the community, the following points were clarified:

- The wheel washing facility would be installed once there is a suitable surface for it to go onto, and once drainage for the facility had been installed.  Currently, site vehicles should be washing their own wheels on egress from the site as water was available on-site.

- Operational hours would be 07:30 – 18:00 on weekdays, 08:00 – 13:00 on Saturdays and no Sunday/bank holiday work. These hours were working hours, and did not include staff arriving on site or getting changed / leaving site.

- Miller Homes would make every effort to stick to the Construction Management Plan and would be keen to hear of any breaches in order to take action to address them.

- The street names for the site had been decided.

- Any other business

Heather Gee would be on maternity leave soon, but Ashton Carruthers would be her maternity cover.

Action: John Geoghegan to invite Ashton Carruthers to future meetings.

- Date of next meeting
The next meeting was provisionally booked for Friday 21st April 2017, 10:00 at the Finnimore Pavilion, Alton.  Subject to venue availability.